Project Title: Financial Health and Persona Prediction Systems using Machine Learning.

Introduction:

Many individuals in the early stages of financial independence struggle to understand their spending patterns, savings readiness, and safe borrowing limits. Existing finance tools often focus only on recording expenses without providing meaningful interpretation or guidance.

FinMentor is a simple and secure web platform that evaluates personal financial health using basic inputs like income, expenses, savings, and EMIs. It generates a rule-based Financial Health Score and provides clear insights through visual dashboards, spending analysis, savings preparedness checks, and practical improvement suggestions.

By offering category-wise spending tracking, savings goal monitoring, and persona-based guidance, FinMentor helps users make informed decisions and build better financial habits with confidence.

Objectives:

• Build an easy-to-use web platform for financial self-assessment
• Generate a rule-based Financial Health Score from user inputs
• Categorize users into spending personas for personalized insights
• Provide category-wise expense tracking with visual analytics
• Detect overspending trends and essentials vs discretionary imbalance
• Assess savings rate and emergency fund adequacy
• Enable creation and tracking of savings goals
• Evaluate EMI affordability and borrowing risk indicators
• Recommend personalised short-term improvement actions
• Offer simple what-if simulations for decision comparison
• Display all insights through interactive dashboards and charts

Scope:

The system is designed for individuals seeking better clarity in budgeting, savings behaviour, and responsible financial decision-making. It provides financial input evaluation, spending insights with visual analytics, category-wise expense interpretation, savings readiness assessment, savings goal tracking, persona-based profiling, EMI affordability analysis, action-plan recommendations, and a simple what-if simulation interface. The scope may be extended in the future with features such as progress reminders, AI-assisted financial guidance, gamified habit reinforcement, multi-language support, predictive spending analysis, and a mobile application version.

Methodology:

• Secure Login System: User authentication and session handling
• Financial Input Module: Collect income, expenses, savings, and EMI details
• Expense Analytics: Category-wise entry, essentials vs discretionary evaluation
• Visual Insights: Chart.js-based spending distribution and dashboards
• Savings Assessment: Savings score and emergency fund evaluation
• Goal Tracking: Create, update, and monitor savings goals
• Persona Profiling: Behaviour-based financial categorization
• EMI Analysis: Affordability and borrowing risk evaluation
• Recommendations Engine: Actionable improvement suggestions
• Dashboard Presentation: Interactive display of all insights in one place

Tools and Technologies:

• Languages & Libraries: Python, HTML, CSS, JavaScript
• Framework & Backend: Django Web Framework
• Frontend Styling: Tailwind CSS (or Bootstrap), Chart.js for visualisations
• Database: MySQL with Django ORM
• Authentication: Django Authentication (session-based login)
• Utilities: Form validation, dashboard visual analytics, CRUD operations

Timeline:

| Phase | Duration |
| --- | --- |
| Requirement Analysis & Data Model | Week 1 |
| Input Module + Scoring Engine | Week 2 |
| Persona Logic + Spending Insights + Chart.js | Week 3 |
| Savings Evaluation + Savings Goals Module | Week 4 |
| EMI Module + What-If Simulation Dashboard | Week 5 |
| UI Enhancements + Testing | Week 6 |
| Documentation + Presentation | Week 7 |

Resources:

• RBI Financial Literacy Framework and budgeting guidelines
• SEBI financial education materials on savings and investment behaviour
• Recommended emergency fund and savings benchmarks from certified financial education sources
• Debt-to-Income (DTI) and EMI affordability standards from trusted personal finance frameworks
• Research articles and reports on consumer spending patterns and essential vs discretionary ratios
• Financial wellness studies that support persona-based profiling and behaviour categorisation

Expected Outcomes:

• Fully functional web platform for personal financial guidance
• Financial Health Score with clear insights and interpretation
• Spending analysis with category-wise visuals and imbalance detection
• Persona-based insights to enhance financial behaviour awareness
• Savings readiness and emergency fund adequacy assessment
• EMI affordability evaluation and borrowing risk indicators
• Savings goal creation with progress tracking
• Personalised improvement recommendations
• Secure dashboard interface with authenticated user access
• Demonstration of analytical processing, CRUD operations, and data visualisation

References:

- RBI – Financial Literacy Framework

- Investopedia – Personal Finance & Budgeting Principles

- Chart.js Official Documentation

- Django Framework Documentation